Project Plan: ServiceNow Data Integrity & Migration

Sprint 1: Configuration & Development

Total Story Points: 12 Focus: Setting up the tracking mechanism and creating the logic on the form.

- Epic 1: Update Set Management

  - Story (USN1): Initialize and name the Update Set (e.g., "UI Policy - Mandatory Fields"). (2 Points)

  - Story (USN2): Set the Update Set to 'In Progress' to capture all subsequent technical changes. (1 Point)

- Epic 2: UI Policy Implementation

  - Story (USN3): Analyze the form to identify fields with missing values or inconsistent data entry. (3 Points)

  - Story (USN4): Create the UI Policy record and define the conditions (e.g., "If State is In Progress"). (3 Points)

  - Story (USN5): Configure UI Policy Actions to set identified fields to 'Mandatory = True'. (3 Points)

Sprint 2: Validation & Deployment

Total Story Points: 20 Focus: Testing the logic and moving the code to the production/target environment.

- Epic 3: Data Visualization & Testing

  - Story (USN6): Create a test plan to verify that fields become mandatory only when conditions are met. (2 Points)

  - Story (USN7): Validate that the "Mandatory" indicator (red asterisk) appears correctly on the UI. (2 Points)

- Epic 4: Finalizing the Update Set

  - Story (USN10): Review the Update Set logs, address any errors, and mark the set as 'Complete'. (5 Points)

- Epic 5: Migration & Conclusion

  - Story (USN11): Export the Update Set to XML and commit it to the target instance to finalize the migration. (5 Points)

Key Performance Metrics

- Total Project Effort: 32 Story Points.

- Duration: 2 Sprints.

- Team Velocity: 16 Story Points per Sprint.