Part 1: Project Identification

| Date | 05 April 2026 |
| --- | --- |
| Team ID | 69c0bdcbc71a9ebd6a519107 |
| Project Name | Enforcing Mandatory Fields & Update Set Migration |
| Maximum Marks |  |

Part 2: Problem – Solution Fit Canvas

Purpose: Solve complex data integrity problems in a way that fits the state of your customers.

| 1. CUSTOMER SEGMENT(S) | 6. CUSTOMER CONSTRAINTS | 5. AVAILABLE SOLUTIONS |
| --- | --- | --- |
| Who is your customer? * ServiceNow Admins * ITIL Users | What limits their choices? * Budget and time * Instance connectivity | What are the alternatives? * Manual data entry audits * Pen and paper tracking |

| 2. JOBS-TO-BE-DONE | 9. PROBLEM ROOT CAUSE | 7. BEHAVIOUR |
| --- | --- | --- |
| What problems do you address? * Mandatory field enforcement * Safe change migration | The real reason it exists: * Changes in regulations * Inconsistent data entry history | What does the customer do? * Configures UI Policy Actions * Validates record benefits |

| 3. TRIGGERS | 10. YOUR SOLUTION | 8. CHANNELS of BEHAVIOUR |
| --- | --- | --- |
| What triggers action? * Stakeholder requests * Audit failure reports | The Implementation: * Configure UI Policy * Capture in Update Set | 8.1 ONLINE: Instance UI 8.2 OFFLINE: Process planning |

4. EMOTIONS: BEFORE / AFTER

How do they feel? * Before: Lost or insecure about data quality. * After: Confident and in control.

Part 3: Sprint Planning & Velocity

Product Backlog and Estimation

| Sprint | Epic (Requirement) | USN | User Story / Task | Points |
| --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy Development | USN-1 | Define conditions for mandatory fields | 2 |
| Sprint-1 | UI Policy Development | USN-2 | Create UI Policy Actions (Mandatory=True) | 3 |
| Sprint-1 | Data Integrity | USN-3 | Handling missing values/Inconsistency | 3 |
| Sprint-2 | Migration | USN-4 | Create & name migration Update Set | 5 |
| Sprint-2 | Migration | USN-5 | Move XML to target instance | 5 |

Velocity Calculation:

- Total Story Points: 12 (Sprint 1) + 20 (Sprint 2) = 32 Points.

- Number of Sprints: 2.

- Velocity: 32 / 2 = 16 Story Points per Sprint.